## Slide 1: Migrating from Trac 4.0 to TracCloud
Iliana Visser

## Slide 2: Step 1. Planning out the migration process
Data
Goals
Admins
IT
Should you migrate all your data or just the past few years?
When do you want to start Training?
What is your proposed LIVE date?
Who are your two sysadmins that will be attending the trainings?
Who is your assigned IT for SSO, Mail Server and Import?

## Slide 3
What data will
be migrated?
Trac 4.0 Data | Included in First Migration? | Included in Second Migration?
Profiles | Yes | No
Centers/Subcenters | Yes | No
Consultants | Yes | No
Students | Yes | Yes
Faculty | Yes | Yes
Reasons | Yes | No
Registrations | Yes | Yes
Courses | Yes | Yes
Sections | Yes | Yes
Visits | Yes | Yes
Appointments | Yes | Yes
Static Student Lists | Yes | Yes
Documents | Yes | Yes
Messages | Yes | Yes
Resources | Yes | No
Resource Checkouts | Yes | Yes
SAGE Referral Types | Yes | No
SAGE Referrals | Yes | Yes
SurveyTrac Surveys | Yes | No
SurveyTrac Responses | Yes | Yes

## Slide 4
What data will
NOT
be migrated?
Trac 4.0 Data | Included in First Migration? | Included in Second Migration?
Profile Prefs | No | No
System Prefs | No | No
Groups | No | No
Users (e.g., SysAdmin accounts) | No | No
Class Schedules | No | No
Availabilities | No | No
Dynamic Student Lists | No | No
Q2 Configs | No | No
Whiteboard Rooms | No | No

## Slide 5: Migration TimeLine
To minimize downtime both Trac 4.0 and TracCloud will be running during Migration
Once 1st Migration is complete, you will start Training
On 2nd Migration, Trac 4.0 will be shutdown and your now LIVE with TracCloud

## Slide 6: Step 2. IT Integrations
We will be working with your IT to integrate your campus services with TracCloud.
This includes:
1. Setting up your mail server
2. Importing data from your SIS
3. Integrating your campus single sign-on
4. Setting up a custom URL (if preferred).
5. Configuring barcode scanners
6. Getting a copy of your Trac 4.0 database, if not Hosted

## Slide 7: Step 3. First migration
During the First Migration this is when we will bring over your Data. After the first migration there will be a cutoff point for making additional changes to specific records in your Trac 4.0 system. However, data such as Visits, Appointments, etc can continue to be tracked in the meantime.
Profiles
Centers/Subcenters
Consultant
Reasons
Resources
Sage Referral Types
SurveyTrac Surveys
Cutoff Point for the Following:

## Slide 8: Step 4. SysAdmin Training
1st Training: Creating Centers, and Reasons
2nd Training: Profile Prefs
3rd Training: Creating Groups, Staff (Users/Consultants), and Course Lists.
4th Training: System Prefs and setting up modules (if applicable).
5th Training: Continuing System Prefs and modules, as well as addressing any final questions before final Migration.

## Slide 9: Step 5. Final migration
Schedule Live date in advance
Setting up a custom URL (if preferred).
Have staff trainings
Create training materials for your staff

## Slide 10: Step 6. Continued Training
6th Training: Logging visits, using quick and batch visit utilities.
7th Training: Creating schedules and booking appointments.
8th Training: Running reports (typically a few weeks after going live).